ACPX Teams Monitor

Frontend Implementation Plan

2026-04-12  |  V1.0

## Goal

Build a read-only Trello-style monitoring dashboard for acpx-teams-mcp that shows team members, tasks, and messages in a three-panel layout.

## Architecture

The frontend is a standalone React + TypeScript SPA that talks to a lightweight FastAPI REST server. The REST server reuses the existing claude_teams Python package (teams, tasks, messaging modules) to read data from ~/.acpx/ — no MCP protocol involved. The frontend polls the REST API every 5-10 seconds for data updates.

## Tech Stack

React 18 + TypeScript + Vite (frontend), FastAPI + uvicorn (REST API), TailwindCSS (styling), React Query / TanStack Query (polling/caching)

# File Structure

## Backend (REST API)

acpx-teams-mcp/

├── src/claude_teams/

│   ├── api.py              # FastAPI app with REST endpoints (NEW)

│   └── api_models.py       # Pydantic response models for REST (NEW)

├── tests/

│   ├── test_api.py         # API endpoint tests (NEW)

## Frontend

acpx-teams-mcp/

├── frontend/

│   ├── package.json

│   ├── tsconfig.json

│   ├── vite.config.ts

│   ├── index.html

│   ├── src/

│   │   ├── main.tsx                    # Entry point

│   │   ├── App.tsx                     # Root layout (three-panel)

│   │   ├── types.ts                    # TypeScript interfaces

│   │   ├── api.ts                      # API client functions

│   │   ├── hooks/

│   │   │   ├── useTeams.ts             # Teams list polling hook

│   │   │   ├── useTeamDetail.ts        # Current team data hook

│   │   │   └── useMessages.ts          # Messages polling hook

│   │   ├── components/

│   │   │   ├── TopBar.tsx              # Navigation bar

│   │   │   ├── TeamSidebar.tsx         # Left panel

│   │   │   ├── TeamItem.tsx            # Team entry

│   │   │   ├── StatsBar.tsx            # Statistics badges

│   │   │   ├── ViewTabs.tsx            # Members/Tasks switcher

│   │   │   ├── MembersView.tsx         # Kanban by member

│   │   │   ├── MemberColumn.tsx        # Member column

│   │   │   ├── TasksView.tsx           # Kanban by status

│   │   │   ├── StatusColumn.tsx        # Status column

│   │   │   ├── TaskCard.tsx            # Adaptive task card

│   │   │   ├── MessageSidebar.tsx      # Right panel

│   │   │   ├── MessageItem.tsx         # Message entry

│   │   │   └── StatusDot.tsx           # Status indicator

│   │   └── styles/

│   │       └── index.css               # Tailwind imports

# Task 1: REST API Server

Files:

- Create: src/claude_teams/api.py

- Create: src/claude_teams/api_models.py

- Create: tests/test_api.py

This task creates a FastAPI server that wraps the existing claude_teams modules into REST endpoints.

- Step 1: Write test for list teams endpoint

# tests/test_api.py

import json

import os

import tempfile

from pathlib import Path

from unittest.mock import patch

import pytest

from fastapi.testclient import TestClient

@pytest.fixture

def tmp_acpx(tmp_path):

"""Create a temporary ~/.acpx structure with test data."""

teams_dir = tmp_path / "teams"

tasks_dir = tmp_path / "tasks"

# Team alpha

alpha_dir = teams_dir / "alpha"

alpha_dir.mkdir(parents=True)

(alpha_dir / "config.json").write_text(json.dumps({

"name": "alpha",

"description": "Test team",

"createdAt": 1700000000000,

"leadAgentId": "lead-1",

"leadSessionId": "sess-1",

"members": [

{"agentId": "lead-1", "name": "team-lead",

"agentType": "team-lead", "model": "claude-opus-4-6",

"joinedAt": 1700000000000, "cwd": "/tmp"},

{"agentId": "agent-1", "name": "sarah",

"agentType": "claude", "model": "claude-sonnet-4-6",

"color": "blue", "planModeRequired": False,

"joinedAt": 1700000001000, "acpxSessionName": "sarah@alpha",

"cwd": "/tmp", "isActive": True},

],

}))

# ... (inbox + task fixtures)

return tmp_path

def test_list_teams(client):

resp = client.get("/api/teams")

assert resp.status_code == 200

data = resp.json()

assert len(data) == 1

assert data[0]["name"] == "alpha"

def test_get_team_config(client):

resp = client.get("/api/teams/alpha/config")

assert resp.status_code == 200

assert data["name"] == "alpha"

def test_team_not_found(client):

resp = client.get("/api/teams/nonexistent/config")

assert resp.status_code == 404

- Step 2: Run test to verify it fails

Run: cd acpx-teams-mcp && uv run pytest tests/test_api.py -v

Expected: FAIL with "ModuleNotFoundError: No module named 'claude_teams.api'"

- Step 3: Create API response models

# src/claude_teams/api_models.py

from __future__ import annotations

from pydantic import BaseModel

class TeamSummary(BaseModel):

name: str

description: str

class MessageOut(BaseModel):

from_: str

text: str

timestamp: str

read: bool

summary: str | None = None

color: str | None = None

- Step 4: Create FastAPI app with endpoints

# src/claude_teams/api.py

from fastapi import FastAPI, HTTPException

from fastapi.middleware.cors import CORSMiddleware

from claude_teams import messaging, tasks, teams

from claude_teams.api_models import MessageOut, TeamSummary

app = FastAPI(title="ACPX Teams Monitor API")

app.add_middleware(CORSMiddleware, allow_origins=["*"],

allow_methods=["GET"], allow_headers=["*"])

@app.get("/api/teams")

def list_teams() -> list[TeamSummary]:

teams_dir = teams.TEAMS_DIR

if not teams_dir.exists():

return []

result = []

for d in sorted(teams_dir.iterdir()):

config_path = d / "config.json"

if config_path.exists():

config = teams.read_config(d.name)

result.append(TeamSummary(

name=config.name, description=config.description))

return result

@app.get("/api/teams/{team_name}/config")

def get_team_config(team_name: str) -> dict:

try:

config = teams.read_config(team_name)

except FileNotFoundError:

raise HTTPException(404, f"Team '{team_name}' not found")

return config.model_dump(by_alias=True)

@app.get("/api/teams/{team_name}/tasks")

def get_team_tasks(team_name: str) -> list[dict]:

result = tasks.list_tasks(team_name)

return [t.model_dump(by_alias=True, exclude_none=True)

for t in result]

@app.get("/api/teams/{team_name}/messages")

def get_team_messages(team_name: str) -> list[dict]:

msgs = messaging.read_inbox(team_name, "team-lead",

unread_only=False, mark_as_read=False)

return [m.model_dump(by_alias=True, exclude_none=True)

for m in msgs]

- Step 5: Run tests to verify they pass

- Step 6: Commit

# Task 2: Frontend Project Scaffolding

Files:

- Create: frontend/package.json, tsconfig.json, vite.config.ts, index.html

- Create: frontend/src/main.tsx, frontend/src/styles/index.css

- Step 1: Scaffold Vite + React + TypeScript project

cd acpx-teams-mcp

npm create vite@latest frontend -- --template react-ts

cd frontend

npm install

npm install -D tailwindcss @tailwindcss/vite

npm install @tanstack/react-query

- Step 2: Configure Tailwind

Replace frontend/src/index.css:

@import "tailwindcss";

- Step 3: Add Tailwind Vite plugin

// frontend/vite.config.ts

import { defineConfig } from "vite";

import react from "@vitejs/plugin-react";

import tailwindcss from "@tailwindcss/vite";

export default defineConfig({

plugins: [react(), tailwindcss()],

server: {

proxy: { "/api": "http://localhost:8000" },

},

});

- Step 4: Verify dev server starts

- Step 5: Commit

# Task 3: TypeScript Types & API Client

Files:

- Create: frontend/src/types.ts

- Create: frontend/src/api.ts

- Step 1: Define TypeScript interfaces

// frontend/src/types.ts

export interface TeamSummary {

name: string;

description: string;

}

export interface LeadMember {

agentId: string; name: string;

agentType: string; model: string;

joinedAt: number; cwd: string;

}

export interface TeammateMember {

agentId: string; name: string;

agentType: string; model: string;

color: string; planModeRequired: boolean;

joinedAt: number; acpxSessionName: string;

cwd: string; isActive: boolean;

}

export type Member = LeadMember | TeammateMember;

export interface TeamConfig {

name: string; description: string;

createdAt: number; leadAgentId: string;

leadSessionId: string; members: Member[];

}

export interface Task {

id: string; subject: string; description: string;

activeForm: string;

status: "pending" | "in_progress" | "completed" | "deleted";

blocks: string[]; blockedBy: string[];

owner: string | null;

metadata: Record<string, unknown> | null;

}

export interface Message {

from: string; text: string; timestamp: string;

read: boolean; summary: string | null;

color: string | null;

}

export type ViewMode = "members" | "tasks";

export type AgentStatus = "running"|"idle"|"dead"|"no-session";

- Step 2: Create API client

// frontend/src/api.ts

import type { TeamSummary, TeamConfig, Task, Message } from "./types";

const BASE = "/api";

async function fetchJSON<T>(url: string): Promise<T> {

const res = await fetch(`${BASE}${url}`);

if (!res.ok) throw new Error(`API error: ${res.status}`);

return res.json();

}

export function fetchTeams(): Promise<TeamSummary[]> {

return fetchJSON("/teams");

}

export function fetchTeamConfig(name: string): Promise<TeamConfig> {

return fetchJSON(`/teams/${name}/config`);

}

export function fetchTeamTasks(name: string): Promise<Task[]> {

return fetchJSON(`/teams/${name}/tasks`);

}

export function fetchTeamMessages(name: string): Promise<Message[]> {

return fetchJSON(`/teams/${name}/messages`);

}

- Step 3: Commit

# Task 4: React Query Hooks

Files:

- Create: frontend/src/hooks/useTeams.ts

- Create: frontend/src/hooks/useTeamDetail.ts

- Create: frontend/src/hooks/useMessages.ts

- Step 1: Create teams list hook (10s polling)

// frontend/src/hooks/useTeams.ts

import { useQuery } from "@tanstack/react-query";

import { fetchTeams } from "../api";

export function useTeams() {

return useQuery({

queryKey: ["teams"], queryFn: fetchTeams,

refetchInterval: 10_000,

});

}

- Step 2: Create team detail hook (config + tasks, 10s)

// frontend/src/hooks/useTeamDetail.ts

import { useQuery } from "@tanstack/react-query";

import { fetchTeamConfig, fetchTeamTasks } from "../api";

export function useTeamConfig(teamName: string | null) {

return useQuery({

queryKey: ["teamConfig", teamName],

queryFn: () => fetchTeamConfig(teamName!),

enabled: !!teamName, refetchInterval: 10_000,

});

}

export function useTeamTasks(teamName: string | null) {

return useQuery({

queryKey: ["teamTasks", teamName],

queryFn: () => fetchTeamTasks(teamName!),

enabled: !!teamName, refetchInterval: 10_000,

});

}

- Step 3: Create messages hook (5s polling)

// frontend/src/hooks/useMessages.ts

import { useQuery } from "@tanstack/react-query";

import { fetchTeamMessages } from "../api";

export function useMessages(teamName: string | null) {

return useQuery({

queryKey: ["messages", teamName],

queryFn: () => fetchTeamMessages(teamName!),

enabled: !!teamName, refetchInterval: 5_000,

});

}

- Step 4: Commit

# Task 5: Layout Shell & Team Sidebar

Files:

- Create: StatusDot.tsx, TopBar.tsx, TeamItem.tsx, TeamSidebar.tsx

- Create: App.tsx

- Modify: main.tsx

- Step 1: Create StatusDot component

Reusable colored dot indicator for agent status (running/idle/dead/no-session).

- Step 2: Create TopBar component

Header with "ACPX Teams Monitor" title, last refresh time, and manual refresh button.

- Step 3: Create TeamItem component

Single team entry with status dot, team name, clickable for selection.

- Step 4: Create TeamSidebar component

Left panel (~15% width) with team list, current selection highlighted.

- Step 5: Create App.tsx layout shell

Three-panel layout: left sidebar + center kanban + right messages. Auto-selects first team.

- Step 6: Update main.tsx with QueryClient

Wrap App in QueryClientProvider with retry=1, staleTime=3s.

- Step 7: Verify the app renders

- Step 8: Commit

# Task 6: Stats Bar & View Tabs

Files:

- Create: StatsBar.tsx, ViewTabs.tsx

- Modify: App.tsx

- Step 1: Create StatsBar component

Horizontal stat badges: Members, Online (green), Tasks, Blocked (red highlight), Unread (blue highlight).

- Step 2: Create ViewTabs component

Tab switcher between Members and Tasks view modes. Pill-style button group.

- Step 3: Integrate into App.tsx

Add hooks for team config, tasks, messages. Compute stats. Place StatsBar + ViewTabs above kanban area.

- Step 4: Commit

# Task 7: Task Card Component

Files:

- Create: frontend/src/components/TaskCard.tsx

- Step 1: Create adaptive TaskCard

Compact mode (default): Task title (bold), status color pill, owner name, expand arrow.

Expanded mode: + Description (2 lines), active_form text, blocked-by/blocks links, custom metadata, created time.

Blocked tasks get red left border. Single card expand/collapse via arrow click.

- Step 2: Commit

# Task 8: Members View (Kanban by Member)

Files:

- Create: MemberColumn.tsx, MembersView.tsx

- Step 1: Create MemberColumn

Each column = one team member. Header: name + status dot + agent_type tag + model. Body: task cards owned by this member.

- Step 2: Create MembersView

Horizontal scroll container with Expand All / Collapse All button. Renders one MemberColumn per teammate.

- Step 3: Commit

# Task 9: Tasks View (Kanban by Status)

Files:

- Create: StatusColumn.tsx, TasksView.tsx

- Step 1: Create StatusColumn

Columns: Pending (blue top border), In Progress (green), Completed (gray). Header: status label + count badge. Body: filtered task cards.

- Step 2: Create TasksView

Three-column kanban with Expand All / Collapse All. Same card interaction as Members view.

- Step 3: Commit

# Task 10: Message Sidebar

Files:

- Create: MessageItem.tsx, MessageSidebar.tsx

- Step 1: Create MessageItem

Each message: sender color dot + name, content preview (2 lines), relative time, read/unread highlight (blue bg for unread). Type icons: 💬 text, 📋 task_assignment, ⏹ shutdown, 🌙 idle.

- Step 2: Create MessageSidebar

Right panel (~30% width). Header: "Messages" + total count + unread badge. Collapsible (shrinks to 40px with unread indicator). Messages sorted by time descending.

- Step 3: Commit

# Task 11: Wire Everything Together

Files:

- Modify: frontend/src/App.tsx

- Step 1: Update App.tsx to include all components

Import all views (MembersView, TasksView, MessageSidebar). Connect hooks to components. Conditional render based on viewMode state. Three-panel responsive layout.

- Step 2: Start both servers and verify end-to-end

Terminal 1: uv run uvicorn claude_teams.api:app --reload --port 8000

Terminal 2: cd frontend && npm run dev

Verify: Left sidebar → team list, Stats bar, Members/Tasks tabs, Message sidebar, auto-refresh.

- Step 3: Commit

# Task 12: Dev Scripts & README

Files:

- Modify: frontend/package.json

- Create: frontend/README.md

- Step 1: Add dev script to package.json

- Step 2: Add pyproject.toml entry for API server

- Step 3: Verify full stack works

Final verification checklist:

- Left sidebar shows team list

- Clicking team shows stats + kanban

- Members/Tasks tab switches views

- Right sidebar shows messages

- Data auto-refreshes every 5-10s

- Step 4: Commit

cd acpx-teams-mcp

git add -A

git commit -m "feat: complete ACPX Teams Monitor v1 dashboard"